SCRUM MEETING WEEK 9

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​ Each person in the group needs to provide the demo code of their own. | ​​On March 3rd, 2024, we discussed what are the functions we have achieved, which are the functions left, and how the works of our members can be linked together. | ​​ Each member should continue achieving and testing the functions left. Front-ended and back-ended coders should be figuring out how to get their works connected as a whole. |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Jingtao Yang | ​​Scrum Master |
| Cheng Fang | Team Member |
| Jerry Fan | Team Member |
| Warren Chan | Team Member |
| Eric Chen | Team Member |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Function Demoing |
| **Issues completed** | ​​ 15 |
| **Issues left** | 0 |
| **Team Capacity** | 15 |
| **Summary** | ​​ We have finished the development of the function demo of each personal which they explored, including font page, purchase page, login/sign up page, event detail page, and database build-ups. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ March 4th, 2024 |
| **End date** | March 11th, 2024 |
| **Sprint theme** | ​​ Function Development and Linking |
| **Team capacity** | 40 hours per week |
| **Issues capacity** | 15 issues per week |
| **Individual capacity** | Jingtao Yang - 8 hours / 3 issues per week  Cheng Fang - 8 hours / 3 issues per week  Warren Chan - 8 hours / 3 issues per week  Jerry Fan - 8 hours / 3 issues per week  Eric Chen - 8 hours / 3 issues per week  Detail of issues can be found on GitHub/issues |
| **Potential risks** | -Group members might have personal issues which they are not able to finish their work on time.  -At the beginning stage of a project the requirements could be ambiguous, which leads to a difficult time to delegate tasks. |
| **Mitigations** | Team members with personal issues need to report to other team members to reschedule their work to not affect the project development as a whole. |

**:books: Sprint planning resources**